# Project Name: Your-project-name;

October 20, 2017

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track -10/20/2017, due to the following: | * Set up an account on bitbucket * Fixed android studio graddle sync problem * Began developing homepage for the application * Familiarized with pulling of vertex server |
| Issues: | * Had slight challenges familiarizing with how bitbucket works |
| Milestones accomplished the week of10/16/2017 - 10/20/2017: | * Successfully set up account on bitbucket along with necessary folders * Began development of homepage |
| Milestones planned this week, but not achieved with variance: | Full home page development for the application |
| Milestones planned for next week: | * Drawing of all wireframes of the application * Progressing with development of the homepage |
| Areas/questions for discussion: | Development series strategy for the coding part and documentation area |
| Last week’s issues forwarded to this week: |  |

# Contact Information

|  |  |
| --- | --- |
| **Name, Admin, Email, Phone** | **John wambua** |

# Project Abstract

Yours project name