# Project Name: M-MOBEE

February 23, 2018

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project isOn Track -02/02/2018, due to the following: | * System prototype |
| Issues: | * Had slight challenges familiarizing with how bitbucket works * Had a problem with android studio installation * Had a problem with saving the project on desktop and on the cloud. |
| Milestones accomplished the week of16/02/2018 - 23/02/2018: | * System specification * Drawing wireframes for the website   System codding |
| Milestones planned this week, but not achieved with variance: | Full home page development for the application |
| Milestones planned for next week: | * System codding |
| Areas/questions for discussion: | Development series strategy for the coding part and documentation area |
| Last week’s issues forwarded to this week: |  |

# Contact Information

# Mr. Okoth

# Project Abstract

Yours project name: M-MOBEE